SNHU Travel Sprint Review and Retrospective

As Chada Tech evaluated a corporate-wide transition from traditional Waterfall development to an Agile methodology, the SNHU Travel project served as a critical pilot program. Tasked with developing a niche vacation booking system on an aggressive timeline, the team utilized an Agile approach to manage requirements, adapt to changes, and deliver a functional product. This retrospective analyzes the specific roles, processes, and tools utilized during the software development life cycle to reflect on the overall efficacy of Agile for future Chada Tech initiatives.

Scrum-Agile Roles and User Stories

The success of the SNHU Travel project relied heavily on the distinct roles and the ways they collaborated on the Scrum Team. Throughout the project, rotating through these roles provided valuable insight into how each contributes to the SDLC. As the Product Owner, the primary responsibility was bridging the gap between stakeholder expectations and developer implementation. By engaging with the end users, the Product Owner made sure that any requirements, like the personalized destination feed, were anchored in actual business value. As the Tester, the role extended beyond performing mechanical checks, they actively participated in requirement verification, analyzing user stories to ensure that everything was fully testable. Finally, as the Developer, the focus shifted to technical execution, well written and adaptable code that allowed the team to integrate any new business requirements as they came up throughout the Sprint without destabilizing the core architecture.

The Agile approach fundamentally improved how these roles brought features to completion by utilizing User Stories rather than inflexible Waterfall documentation. By framing requirements as "As a user, I want to perform a task, so that I can achieve a goal," the team maintained a constant focus on the user experience. Crucially, each user story was paired with specific Acceptance Criteria. For example, the "Top Five Destination List" story required the list to be sequentially ordered and to include specific images. These criteria served as a strict guidance for what completion required and helped reduce ambiguity for the Developer during coding as well as providing exact metrics for the Tester during validation.

Adaptability and Team Communication

One of the greatest tests of the framework during this project was the sudden requirement change that was requested by SNHU Travel management. Midway through development, market research indicated that "Detox/Wellness" travel was the next major industry trend, which led to a complete shift in the software's content focus. In a Waterfall environment, an interruption this late into development would have derailed the project. However, the Agile methodology is structured to quickly adapt and support changes like this due to its flexible nature. Because the application was built iteratively, the Developer was able to modify the existing SlideShow class instead of needing to rebuild the application from scratch. By refactoring the image retrieval and text description logic to feature wellness assets, the team implemented the new requirements without disrupting the core functionality.

This level of flexibility relies heavily on having precise, constant, communication. To avoid obstacles during the Wellness pivot and wireframe hand-offs, proactive communication kept the project on track. For instance, when a discrepancy arose between the initial user story and a new wireframe, the following communication was sent to the Product Owner.

To: Christy (Product Owner)

From: Athena (Tester)

Subject: Clarification Needed: Data Fields for User Story #2

Hi Christy, I am finalizing the test cases for the "Personalized Destination Feed" and need a few details to ensure my metrics match your vision. Could you please clarify the following? 1. Column Details: Beyond the destination name, what specific data columns (e.g., Price, Rating) must be visible? 2. Sorting Logic: Should the user be able to sort this list by price or rating, or is the order fixed? Getting these details by Thursday’s meeting will allow me to finalize the acceptance tests before development begins.

Similarly, during the sudden Wellness pivot, the Developer needed immediate resource allocation to maintain the sprint velocity. The following email highlights the level of direct communication and follow up needed from the team.

To: Christy (Product Owner); Brian (Tester)

From: Athena (Developer)

Subject: Critical Assets and Test Updates for Wellness Pivot

Hi Team, To proceed with the code refactoring for the "Detox/Wellness" requirement, I need the following items by end-of-day.

Assets (Christy): Please provide the five specific image files (labeled wellness1.jpg through wellness5.jpg) and the final descriptive text.

Test Cases (Brian): Please confirm when the acceptance criteria have been updated to reflect the wellness content, so my code does not trigger false failures.

Organizational Tools and Process Evaluation

To manage these communications and tasks, the team utilized Agile organizational tools. Tools such as Kanban boards in tools like JIRA or Azure DevOps, were essential for visualizing workflow. By managing the design wireframes and acceptance criteria in a centralized digital tool, the team maintained a single location that allowed stakeholders to view progress without having to strain the team with further information requests or meetings. Furthermore, Scrum events like the Daily Scrum provided built-in cadences for alignment. Strict timeboxing of these events kept the meetings focused and productive, instead of wasting any time.

For the overall Agile approach for the SNHU Travel project, its primary advantage was adaptability. The framework allowed the team to integrate the wellness pivot smoothly and ensured continuous alignment with business value through iterative Sprint Reviews.Its primary drawback is the high communication overhead. Agile requires constant availability from stakeholders so if they are unresponsive, development stalls immediately. Ultimately, the Agile approach was definitively the best choice for the SNHU Travel project. The travel industry is highly dynamic, and the need to pivot based on sudden market research perfectly illustrates the type of fast paced environment where Agile thrives. For Chada Tech, transitioning to Agile will mitigate the risk of delivering outdated software and foster a more resilient company.

.